# KIIP Study — Requirements, Roadmap, and Implementation Checklist

MERN-stack KIIP practice test platform (public test library, per-user progress)

Owner: Alex Reznitskii   |   Date: 2026-02-15   |   Version: 1.0

# 1. Executive Summary

KIIP Study is a desktop-first KIIP exam practice platform with a public, admin-curated test library and per-user progress (attempts + resumable sessions). Test generation is admin-only. The user experience prioritizes fast access to a large library via a dashboard plus keyboard-first navigation (Ctrl+P palette, Ctrl+K shortcuts). The app is designed in a Japandi aesthetic and deploys on a home server via Docker Compose with a polished CI pipeline.

# 2. Product Principles and Scope

## 2.1 Product principles

| Item | Decision / Requirement |
| --- | --- |
| Primary persona | KIIP self-learner |
| Core value | Practice tests effectively and track mastery |
| Library model | All tests are public; progress is per-user |
| Generator access | Admin-only |
| Platform target | Desktop-first; keyboard-first |
| Aesthetic | Japandi: warm minimalism, off-white canvas #F7F2E8, earth-tone accents |
| Non-goals | No listening/speaking; no spaced repetition; no recommendations; no gamification |

## 2.2 Confirmed decisions from alignment Q&A

| Item | Decision / Requirement |
| --- | --- |
| Question language | Korean questions; explanations bilingual (EN + optional KO) |
| Question types | All KIIP paper (written) types, excluding listening/speaking |
| Timer | Default enabled; no pausing; configurable by admin; overdue tracked informationally |
| Practice mode | Show explanation immediately after answer selection; answers not changeable after feedback |
| Test mode | Submit early supported; no pauses; reveal after submit |
| Export | Export everything to PDF (blank, answer key, student answers, attempt report) in Japandi style |
| Editing | Admin can edit every detail; reorder/add/remove; validate structure; supports multiple correct where applicable |
| Uploads | Admin-only uploads; PDF/TXT/MD; max 2MB; delete after extraction; show extracted text preview to admin |
| Flags | Users can flag issues privately to admin |
| Auth | Google OAuth + JWT; cross-device continuation required; audit logs required |

# 3. Functional Requirements

## 3.1 Public test library (user-facing)

All tests are visible to all users (public library).

Home includes: small dashboard (Continue last session, Recent attempts) + recently attempted list.

Fast search with an additional Ctrl+P command palette (VSCode style) to open tests quickly.

Ctrl+K shows a global shortcuts modal anywhere in the app.

Library list supports pagination/infinite scroll and server-side search.

## 3.2 Test taking

Modes: Practice and Test (plus Endless mode).

Practice mode: immediate explanation after selection; show a tip that explanation appears after answering; prevent answer changes after feedback.

Test mode: submit at any time; show full review after submit; no pauses.

Timer: default enabled; configurable by admin; overdue tracked but informational; session state prevents easy reset (refresh restores remaining time).

Review: 'missed questions only' review flow available after attempts.

## 3.3 Endless mode

Start an endless session selecting theme/unit OR random.

Questions are drawn from the full public library pool.

Avoid too-frequent repeats using a recent-window exclusion (e.g., last 30 questions).

Endless sessions can be chunked into submissions (e.g., every N questions) to create attempts and tracking.

## 3.4 Issue flagging

Users can flag a test or question with a reason and optional note.

Flags are private: only admins can view; users cannot see others' flags.

Admin can mark flags as resolved/dismissed with optional resolution note.

## 3.5 Admin suite (generation + editing + moderation)

Admin-only access gate (role-based).

Upload PDF/TXT/MD (2MB max) and preview extracted text before generation.

AI generates test content based on the source; question count matches the source or admin-selected count.

Regenerate single questions; run up to 2 validation/self-check passes.

Full test editor: edit metadata, questions, options, correct answers, explanations; reorder/add/remove.

Moderation: view flags queue and take action.

## 3.6 Accounts and cross-device continuation

Google OAuth login plus JWT-based session management.

Per-user progress: attempts + resumable sessions across devices.

Anonymous progress may be migrated into a user account on first login.

Audit logs for admin actions and sensitive events.

## 3.7 PDF export

Export variants: (1) blank test, (2) answer key, (3) student answers, (4) attempt report with timing + review.

Export styling matches Japandi design system.

Exports include timing/overdue data where applicable.

# 4. Non-Functional Requirements

## 4.1 Performance and scalability

Home and search must remain responsive with hundreds of tests.

Server-side indexing for common queries (title search; level/unit/category filters).

Paginated list endpoints; avoid loading the entire library at once.

## 4.2 Reliability and persistence

Docker volumes persist MongoDB data and any referenced uploads.

Uploaded source files are deleted after extraction (admin requirement).

Basic backup/restore procedure documented (mongo dump/restore).

## 4.3 Security

JWT stored in httpOnly cookies preferred (avoid localStorage tokens).

Rate limiting both by IP and by user for sensitive endpoints.

Strict validation/sanitization for all inputs; MIME allowlists for uploads.

Audit log for admin actions (create/edit/delete/generate/resolve flags).

## 4.4 UX constraints

Desktop-first layout (max width 1040px), Japandi tokens, soft shadows, 44px minimum touch targets.

Keyboard-first navigation: Ctrl+P palette, Ctrl+K shortcuts modal, question navigation keys (1-4, next/prev).

# 5. Data Model Requirements

## 5.1 Collections

User: { email, googleId, isAdmin, createdAt }

Test: public test definition with questions; includes source metadata.

Attempt: completed attempt per user per test/session.

TestSession: resumable in-progress state per user (per test or endless).

Flag: user-submitted issue reports for admin review.

AuditLog: append-only admin and sensitive event log.

## 5.2 Question types (written only)

Support a flexible question schema keyed by type. At minimum: MCQ. Additional written types should be implemented based on the official KIIP paper formats used in your source materials.

MCQ (single correct)

MCQ (multiple correct)

Short answer / fill-in

Ordering / sequence

Fill-in-the-blank

# 6. API Requirements (proposed)

## 6.1 Public

GET /api/tests?level=&unit=&q=&cursor=&limit=

GET /api/tests/:id

## 6.2 Auth

GET /api/auth/me

GET /api/auth/google/start

GET /api/auth/google/callback

POST /api/auth/logout

## 6.3 Sessions and attempts

POST /api/sessions/start (testId or endless params)

PATCH /api/sessions/:id (save progress)

POST /api/sessions/:id/submit (creates Attempt)

GET /api/attempts?cursor=&limit= (dashboard feed)

## 6.4 Flags (user + admin)

POST /api/flags

GET /api/admin/flags

PATCH /api/admin/flags/:id (resolve/dismiss)

## 6.5 Admin tests

POST /api/admin/tests/import (upload + extract preview)

POST /api/admin/tests/generate (AI)

PATCH /api/admin/tests/:id (edit everything)

DELETE /api/admin/tests/:id

## 6.6 PDF export

GET /api/pdf/test/:id?variant=blank|answerKey

GET /api/pdf/attempt/:attemptId?variant=blank|withKey|student|report

# 7. Roadmap

Milestones are ordered to match your priorities: polish, containerization, CI, instant library access, and admin-quality content control.

| Milestone | Scope |
| --- | --- |
| Phase 1 — Production foundation | Prod Docker (nginx/static), persistent volumes, health checks, structured logs, CI (lint/build/Playwright), deploy to home server. |
| Phase 2 — Instant library UX | Dashboard + recent attempts, server-side search + pagination, Ctrl+P palette, Ctrl+K shortcuts, keyboard navigation. |
| Phase 3 — Exam-accurate formats + Endless mode | Implement written question types, missed-only review, endless mode with theme/random pools, repetition control. |
| Phase 4 — Admin suite | Admin generation/import, extracted preview, per-question regen, 2-pass validation, full editor, flags moderation. |
| Phase 5 — Auth + continuity + audit | Google OAuth + JWT cookies, migrate anonymous progress, cross-device sessions, audit log UI/admin views. |
| Phase 6 — PDF exports (complete) | Export blank/answer key/student answers/attempt report; Japandi-styled templates; stable server-side rendering. |

# 8. Implementation Checklist (PR-sized)

## 8.1 Deployment and CI

Create production client build container (static assets).

Add nginx (or server static) to serve client build in production.

Add Docker volumes for MongoDB data and uploads (if needed).

Add /health endpoint + uptime check.

CI: install, lint, build, Playwright headless on PR.

CI: build images and deploy (main branch) to home server.

## 8.2 Library UX

Home dashboard: Continue session, recent attempts.

Implement test list pagination/infinite scroll.

Add server-side search + indexed query.

Ctrl+P command palette with fuzzy search and open action.

Ctrl+K shortcuts modal + keyboard navigation system.

## 8.3 Sessions and timer integrity

Add TestSession model and API.

Persist remaining time server-side; refresh restores timer.

Prevent duplicate active sessions per user per test.

Submit creates Attempt and closes session.

## 8.4 Question formats

Define question type enum + schema validation.

Implement MCQ single and multiple correct.

Implement at least one additional written type (short answer or ordering) based on KIIP sources.

Update TestTaker UI to render per-type interaction.

Update scoring logic per type.

## 8.5 Admin suite

Admin route guard + role check middleware.

Admin import: upload PDF/TXT/MD (2MB) -> extract -> preview -> delete source file.

Admin generate: match source question count or admin-selected count.

AI response validation + retry + fallback; max 2 additional passes.

Admin editor: full CRUD on question details; reorder; validation (option counts, correct answers).

Admin flags queue: resolve/dismiss workflows.

## 8.6 Auth and audit logs

Google OAuth flow + user creation.

JWT cookie session management and /me endpoint.

Anonymous progress migration on first login.

AuditLog collection + middleware to record admin actions.

## 8.7 PDF export

Server-side PDF generator with Japandi template.

Export variants: blank, answer key, student answers, attempt report.

Include timing/overdue and bilingual explanations as configured.

Add UI export actions (download links/buttons).

# 9. Acceptance Criteria Snapshot

A deployed production instance runs on the home server with Docker Compose and persists data across restarts.

CI runs on every PR and deploys on main with Playwright passing.

Users can find any test quickly using search and Ctrl+P; keyboard shortcut list appears via Ctrl+K.

Sessions are resumable across devices without timer reset via refresh.

Admin can generate, validate, edit, and publish tests; users can privately flag issues.

All PDF export variants render cleanly and match the Japandi design system.